# Test Plan — nopCommerce Demo Store

Website: https://demo.nopcommerce.com/

| Project | nopCommerce Demo Store |
| --- | --- |
| Testing | Manual testing |
| Browser | Google Chrome 153.0.8010.36 (64-bit) |
| Tools | Google Sheets, Chrome DevTools |

# 1. Testing Goal

The goal of this testing is to check the main customer functions of the nopCommerce demo store and find functional, validation, usability, and content issues.

Testing focuses on the customer side of the website and the main user flows.

# 2. What Was Tested

Registration

Login

Search

Wishlist

Shopping Cart

Product Catalog

Product Details

My Account

Password Recovery

Checkout (partially)

Basic checks in Chrome DevTools

# 3. What Was Not Tested

Admin panel

Full order payment with real payment data

Full checkout with real personal contact data

Performance and security testing

# 4. Types of Testing

Functional testing

UI testing

Validation testing

Negative testing

Boundary testing

Basic DevTools testing

# 5. Test Environment

Website: demo.nopcommerce.com

Browser: Google Chrome 153.0.8010.36 (64-bit)

Operating System: Windows 10 Pro

Tools: Google Sheets and Chrome DevTools

# 6. Test Documents

Checklist

Test Cases

Bug Reports

DevTools Testing

Test Summary Report

# 7. Before Testing

The demo website is available.

The main features are accessible.

Test data is prepared when needed.

A test account is available for logged-in scenarios.

# 8. Testing Completion

Planned checks and test cases are executed as much as possible.

Found bugs are documented.

Blocked checks are marked as Blocked.

A Test Summary Report is prepared.

# 9. Limitations

The public demo environment can change or reset.

The website is shared with other users, so test data can change.

Email delivery may not work in the public demo environment.

Checkout was not fully completed because real personal and payment data was not used.

# 10. Bug Reporting

Bugs are documented with a title, preconditions, steps to reproduce, expected result, actual result, severity, priority, status, and screenshot when needed.